# Initiative: AI-Powered Cloud Engineering Platform

## Objective

Build an AI-powered Cloud Engineering platform that enables engineers to resolve infrastructure needs through intent-based interactions.

The platform will:

- Answer operational questions using organizational knowledge.

- Diagnose infrastructure issues automatically.

- Execute approved operational workflows.

- Route complex requests to the right owners with full context.

## Success Metrics

- Reduce Cloud Engineering support requests by 70%.

- Automate 60%+ of repetitive operational tasks.

- Reduce time spent on operational support and increase platform engineering capacity.

- Improve developer self-service experience.

# Epic 1: Cloud Engineering Workload Discovery & Request Intelligence

## Goal

Understand current operational workload, identify repetitive patterns, and define automation opportunities.

### Stories

### Story 1.1: Analyze Cloud Engineering Support Requests

Description
 Analyze Slack, Jira, incidents, and support channels to understand request volume and patterns.

Tasks

- Export historical CLI/on-call Slack requests.

- Analyze Jira tickets related to Cloud Engineering.

- Categorize requests by type:

  - Knowledge

  - Troubleshooting

  - Access

  - Operational changes

  - Approvals

  - Ownership queries

- Identify top recurring requests.

### Story 1.2: Build Request Taxonomy

Description
 Create standardized categories for Cloud Engineering interactions.

Tasks

- Define request categories.

- Define ownership model.

- Define automation feasibility.

- Identify human-required vs automation-friendly workflows.

### Story 1.3: Establish Baseline Metrics

Description
 Create baseline measurements before introducing AI.

Metrics

- Requests per week.

- Engineer hours spent.

- Average response time.

- Top support categories.

- Repeat question frequency.

# Epic 2: Cloud Engineering Knowledge Graph

## Goal

Build a centralized understanding of Harness infrastructure, services, ownership, and dependencies.

### Stories

### Story 2.1: Build Service Inventory

Tasks

- Inventory all Harness services.

- Map:

  - Service → Repository

  - Service → Owner

  - Service → Namespace

  - Service → Cluster

### Story 2.2: Integrate Existing Knowledge Sources

Tasks
 Connect AI knowledge layer with:

- Documentation

- Git repositories

- Jira

- Slack

- Service catalog

- Runbooks

### Story 2.3: Build Infrastructure Relationship Model

Tasks

Create relationships between:

- Services

- Helm charts

- Deployments

- Clusters

- Secrets

- Dashboards

- Alerts

- PagerDuty services

- Dependencies

### Story 2.4: Implement AI Knowledge Retrieval

Tasks

Enable AI to answer:

- Who owns this service?

- Where is this deployed?

- Which dashboard monitors this?

- What is the runbook?

- How do I perform this operation?

# Epic 3: Cloud Engineering Platform APIs

## Goal

Expose Cloud Engineering operations as secure, reusable APIs for AI-driven automation.

### Stories

### Story 3.1: Identify High-Value Automation Workflows

Tasks

Prioritize operations:

- Secret creation

- Deployment restart

- Service onboarding

- Dashboard creation

- Alert creation

- Namespace operations

- Troubleshooting workflows

### Story 3.2: Build Platform Action APIs

Tasks

Create APIs for:

- Get deployment status

- Fetch logs

- Restart deployment

- Validate Helm

- Create secrets

- Query ownership

- Trigger workflows

### Story 3.3: Add Authorization and Guardrails

Tasks

Implement:

- RBAC validation.

- Environment restrictions.

- Approval workflows.

- Audit logging.

# Epic 4: AI Cloud Engineering Assistant

## Goal

Provide engineers a conversational interface to interact with Cloud Engineering capabilities.

### Stories

### Story 4.1: Build Slack/Chat Interface

Tasks

Enable engineers to:

- Ask questions.

- Submit requests.

- Receive recommendations.

- Track execution status.

### Story 4.2: Implement Intent Detection

Tasks

Classify requests into:

- Knowledge request.

- Troubleshooting.

- Operational change.

- Access request.

- Incident.

- Routing request.

### Story 4.3: Implement Intelligent Request Routing

Tasks

AI should:

- Identify correct owner.

- Add relevant context.

- Create Jira tickets when required.

- Escalate appropriately.

### Story 4.4: Build AI Memory and Feedback Loop

Tasks

Capture:

- Questions asked.

- Answers provided.

- Successful resolutions.

- New documentation generated.

# Epic 5: AI-Powered Infrastructure Diagnostics

## Goal

Enable AI to troubleshoot infrastructure issues using platform telemetry.

### Stories

### Story 5.1: Integrate Observability Platform

Tasks

Connect AI with:

- Metrics.

- Logs.

- Traces.

- Alerts.

- Dashboards.

### Story 5.2: Build Automated Troubleshooting Workflows

Examples:

"Why is deployment stuck?"

AI checks:

- Kubernetes events.

- Pod status.

- Logs.

- Recent deployments.

- Resource issues.

### Story 5.3: Generate Incident Context Automatically

Tasks

Generate:

- Timeline.

- Recent changes.

- Impact.

- Suspected root cause.

- Recommended actions.

# Epic 6: Autonomous Cloud Operations

## Goal

Enable AI to safely execute operational workflows.

### Stories

### Story 6.1: Enable Low-Risk Automated Actions

Examples:

- Restart deployment.

- Refresh sync.

- Validate configuration.

- Generate PR.

### Story 6.2: AI Generated Change Requests

Tasks

AI creates:

- Jira tickets.

- GitHub PRs.

- Configuration changes.

### Story 6.3: Approval-Based Execution

Tasks

Implement:

- Human approval workflows.

- Change tracking.

- Rollback capability.

### Story 6.4: Measure Autonomous Operations

Track:

- Requests automated.

- Human intervention rate.

- Success rate.

- Time saved.

# Epic 7: Cloud Engineering Operating Model Transformation

## Goal

Move Cloud Engineering from reactive support to proactive platform engineering.

### Stories

### Story 7.1: Define New Support Model

Tasks:

- Move from Slack-driven support.

- Establish AI as first interface.

- Define escalation paths.

### Story 7.2: Create Cloud Engineering Platform KPIs

Metrics:

- Automation percentage.

- Self-service adoption.

- Support reduction.

- Developer satisfaction.

### Story 7.3: Continuous Improvement Loop

Tasks:

- Analyze unanswered questions.

- Identify automation gaps.

- Improve knowledge base.

- Add new capabilities.